## Slide 1
SECOND SPRINT
Scrum Masters:
Adelen And ELijah
Happy Valentine’s Day! <3

## Slide 2
Hours Remaining Per Day
Total:
26.4 hours for the whole sprint.
Happy Valentine’s Day! <3

## Slide 3
Chart: 
Overall | 26.4 | 24.2 | 20.5 | 16 | 12 | 9 | 4.5 | 1.5 | 0
Overall burndown
(Encompasses all modules)
Happy Valentine’s Day! <3

## Slide 4
Chart: 
Student Rankings | 4.4 | 4.2 | 4 | 3 | 2.5 | 2.5 | 1.5 | 0.5 | 0
Eligibility Checking | 6 | 5.5 | 5 | 4 | 2 | 1.5 | 1 | 0.5 | 0
Course Statistics | 9 | 8.5 | 6.5 | 4 | 3.5 | 3 | 1 | 0 | 0
General | 7 | 6 | 5 | 5 | 4 | 2 | 1 | 0.5 | 0
Per module burndown
Happy Valentine’s Day! <3

## Slide 5
Sprint’s Techniques!
Power Partners \mmm/
ScrumMasters Duo
YinYang
Friendship is Magic
Happy Valentine’s Day! <3

## Slide 6
Sprint’s Techniques!
Utilization of GITHUB.

## Slide 7
Sprint’s Obstacles ;__;
Schedule
Other Subjects’ Reqts.
Clarifications, issues.
Repetition of work.
Happy Valentine’s Day! <3

## Slide 8
Possible Solutions ~
Formulate special cases sooner and clarify them asap.
Coordinate well regarding files and updates.
Happy Valentine’s Day! <3

## Slide 9
Sprint Retrospective
Looking back…